GRC Mockup

Build Runbook

How to construct a convincing, data-rich GRC platform demo from inside the firewall, using only M365 Copilot chat, one small file at a time.

Version 1.0  ·  2026-08-22

Companion folder: firewall-kit (CONTRACT.md, SCHEMA.md, PROMPTS.md, WORKSHEET.md, cards/). Full contents reproduced in the Appendices, so this document alone is enough.

If you remember nothing about this project, start at Part 0. It is one page.

## Table of contents

In Word: right-click the table and choose Update Field to fill it in.

# Part 0 — What is this, and why am I doing it?

What are we building. A working mockup of a GRC platform (governance, risk, and compliance): dashboards, a risk register, controls, framework coverage, policies, issues, assessments, an approvals inbox, a relationship explorer, and a guided presentation mode. It is a folder of small files. You double-click index.html and it runs in Edge. No server, no install, no internet, nothing to deploy.

Why. We are designing a real GRC. Slides do not persuade anyone, and stakeholders cannot evaluate a design they cannot click. This mockup is a design argument you can click — and because it carries our own data (about 3 MB of it), people will recognize the risks, controls, and policies on screen and finally see how they relate to each other. Showing those relationships is the entire point.

Why is it built this strange way. Four constraints shaped everything:

- The only build tool inside the firewall is M365 Copilot chat. Every file is created by pasting instructions into Copilot and saving what it outputs.

- Copilot becomes unreliable when a file approaches 100 KB. So the app is many small files — a shell, a small kernel, and one file per function — each rebuildable in a single Copilot session.

- Browsers refuse to read .json data files from a local folder, but happily load .js script files. So all data ships as data/*.js files, which Copilot never touches.

- Real data must never leave the network. So all data work happens inside, with a converter tool; everything else is designed to run on synthetic data until the real data is dropped in.

How the work happens. About 20 build sessions with Copilot, each 20–40 minutes, each producing exactly ONE file. In each session you attach three or four small .md instruction files (Copilot accepts up to 20 attachments; it rejects .json and .py, which is why everything attachable is .md), type a four-line standard prompt, copy Copilot's output into Notepad, save it into the demo folder, refresh the browser, and run a short checklist. The instruction files carry all the context, so it does not matter that Copilot remembers nothing between sessions — and it does not matter if YOU remember nothing either. That is what this runbook is for.

What 'done' looks like. A sidebar with ten modules, live numbers that reconcile with each other, click-through from any record to everything related to it, an approvals queue where things visibly change, and a Present button that walks stakeholders through an eight-scene story.

Where do I start. Nothing built yet: go to Part 3 (one-time setup). Partly built: open demo\index.html, click Preflight — it lists every file and its version — then find the first unchecked session in Part 5 and continue. Lost mid-session: re-read Part 4 and start that session over in a fresh Copilot chat; starting over is always safe.

The one-sentence version

You are a courier between this runbook and Copilot: attach the cards, type the prompt, save the file, run the checks. The thinking has already been done.

# Part 1 — How the machine works

## 1.1  The folders

C:\GRC\

demo\                 THE APP - open index.html here

index.html           shell: layout, styling, list of script tags

kernel\              core.js (brain), ui.js (widgets), charts.js (SVG charts)

modules\             one .js file per function (dashboard, risks, ...)

data\                one .js file per entity (~3 MB total; never via Copilot)

tools\               dataforge.html - CSV converter + synthetic generator

kit\                  .md files you ATTACH to Copilot sessions

CONTRACT.md  SCHEMA.md  PROMPTS.md  WORKSHEET.md  KIT-README.md

cards\               one TASK-*.md card per build session

mirror\               .md copies of files made just before an EDIT session

backup\               dated copies of files about to be overwritten

LOG.txt                one line per completed session

## 1.2  How the app runs

index.html loads the kernel, then every data file, then every module file, in plain script tags, and calls GRC.boot(). Each module file registers itself with the kernel (its name, its screens); the kernel draws the sidebar from whatever registered, joins all the data in memory, and routes clicks between screens. Integrating a new module is: save the file, add one script tag line to index.html. That one line is the entire assembly step.

## 1.3  Why 20 separate Copilot sessions produce ONE coherent app

Two attachments enforce consistency. CONTRACT.md is the law: output format, forbidden things, the exact list of functions and CSS classes a module may use. SCHEMA.md is the truth: every entity, field, vocabulary, relationship, and metric formula. Both are attached to every single session, so every file is built against the same law and the same truth. The TASK card is the work order for that one file. Copilot needs no memory; neither do you.

## 1.4  Glossary

| Term | Meaning |
| --- | --- |
| Demo folder | C:\GRC\demo — the app itself. Double-click index.html to run it. |
| Kit | C:\GRC\kit — the .md files you attach to Copilot. Reproduced in the Appendices. |
| Shell | index.html: page layout, styling, and the list of script tags. |
| Kernel | kernel/*.js: shared brain — routing, data joins, widgets, charts. Built once, modules reuse it. |
| Module | One .js file = one function of the GRC (risk register, policies, ...). One Copilot session each. |
| Data file | data/<entity>.js — holds the records. Produced by DataForge, never by Copilot chat. |
| Entity | A record type: risks, controls, policies, issues, assessments, frameworks, orgUnits, trend. |
| Card | A small .md instruction file. CONTRACT (the law), SCHEMA (the data truth), TASK (one work order). |
| Session | One Copilot conversation producing one file: attach cards, prompt, save, verify. 20–40 min. |
| Preflight | Diagnostics panel inside the app (top-right button): file versions, record counts, broken links, errors. Green preflight = healthy build. |
| DataForge | tools/dataforge.html — converts CSV exports into data files; also generates the synthetic dataset. |
| Canary | The Phase 1 checklist proving the whole approach works on YOUR machine before real investment. |
| Mirror copy | Before asking Copilot to EDIT a file, save a copy as CURRENT-<name>.md so it can be attached (.js cannot be attached; .md can). |
| Ceiling | The size limit on a file, from its TASK card (45–90 KB). Beyond ~100 KB Copilot degrades — never let a file get there. |
| Dangling reference | A record pointing at an id that does not exist (e.g. a risk listing a deleted control). Preflight counts them. |
| Synthetic data | Generated fake-but-plausible dataset. The demo runs on it until real exports are converted. |
| Tour | The guided presentation overlay (Present module): eight scripted scenes with next/prev. |

## 1.5  The ten golden rules

- One file per session. Never ask Copilot for two things at once (the single flagged exception is card P1-03).

- Always attach CONTRACT.md and SCHEMA.md. Every session, no exceptions.

- Always start a NEW Copilot conversation per session. Old chats are never resumed.

- Never accept placeholders. If the output contains “...” or “rest unchanged”, regenerate. A file is complete or it is rejected.

- Code never passes through Word. Copilot output goes into Notepad, not into a document. (Card text FROM this document is fine.)

- Back up before overwriting: copy the old file into backup\ with the date in the name.

- Check Preflight after every save. Red means the LAST file you saved. Fix or restore before doing anything else.

- Regenerate, don't hand-debug. Three failed FIX rounds = start the session over in a fresh chat. Hand-editing is allowed only for script tags in index.html and the ids in the demo SCENES list.

- Real data never leaves the firewall. The demo is shown from an inside machine or screen-share, never sent out.

- Log every completed session: one line in LOG.txt (date, file, version, OK). Tomorrow-you will thank you.

# Part 2 — Your decisions (terms, fields, relationships)

Everything below has a working default. If you change nothing, the build succeeds with standard GRC vocabulary and synthetic data. Only D7–D9 genuinely need you, and only when real data arrives. Record decisions where the table says — the cards and worksheets are the single source of truth, not your memory.

| # | Decision | Default (works as-is) | Record it in |
| --- | --- | --- | --- |
| D1 | Product name shown in the sidebar | Meridian GRC | Card TASK-P3-03 (write it on the card before the session) |
| D2 | Display terminology (what your org calls Risks, Issues, ...) | Standard GRC labels | WORKSHEET W1, then run session P2-01 |
| D3 | Scoring scale | 5x5, likelihood x impact | WORKSHEET W2, then P2-01 |
| D4 | Severity bands and colors | Low 1–4, Moderate 5–9, High 10–15, Critical 16–25 | WORKSHEET W2, then P2-01 |
| D5 | Risk categories | Strategic, Operational, Financial, Compliance, Technology, Third-Party, People | SCHEMA.md via P2-01 |
| D6 | Frameworks shown | NIST CSF 2.0 + ISO 27001:2022 subsets | SCHEMA.md via P2-01 |
| D7 | Which column in YOUR exports feeds each field | — (needed only for real data) | WORKSHEET W3; used live inside DataForge |
| D8 | Which relationships exist in your exports (risk→controls, issue→risk, ...) | All assumed present; missing ones just show fewer connections | WORKSHEET W4; used inside DataForge |
| D9 | Masking of sensitive fields | Owner names/emails become role labels | WORKSHEET W6; applied in DataForge step 4 |
| D10 | The four featured records in the presentation | Any well-connected synthetic ids | WORKSHEET W7, then card TASK-M-DEMO |

Field names are frozen

Your org's words change LABELS only (what the screen says). The underlying field and entity names in SCHEMA.md never change — every file already built depends on them. Session P2-01 enforces this automatically.

# Part 3 — One-time setup (Day 0)

## 3.1  Prepare the machine (10 minutes)

- In File Explorer: View menu → check “File name extensions”. Without this you will save core.js.txt by accident and nothing will load.

- Create the folder tree from section 1.1 exactly: C:\GRC with demo (and kernel, modules, data, tools inside it), kit (and cards inside it), mirror, backup. If C:\ is locked down, use your Documents folder — but avoid OneDrive-synced locations if you can; if unavoidable, pause syncing during sessions.

- Create an empty LOG.txt in C:\GRC.

- Confirm you can open Notepad and save a file with an arbitrary extension: save a file named test.js containing hello, confirm Explorer shows it as .js (not .js.txt), then delete it. When saving in Notepad, put the filename in quotes — “core.js” — and keep encoding UTF-8.

## 3.2  Get the kit onto the machine (20–40 minutes, once)

The kit is 25 small .md files: CONTRACT.md, SCHEMA.md, PROMPTS.md, WORKSHEET.md, KIT-README.md in kit\, and 20 TASK cards in kit\cards\. Their complete contents are in the Appendices of this document. Use whichever path works:

- Option A — files can be copied in: copy the firewall-kit folder contents into C:\GRC\kit. Done.

- Option B — only this document made it in: for each appendix, select its text, paste into Notepad, save with the exact filename shown at the top of the appendix, UTF-8, into kit\ or kit\cards\.

- Option C — this document is attached to Copilot: attach the .docx and prompt: “Output the exact contents of Appendix A (CONTRACT.md) from the attached document as one fenced code block, preserving every line.” Copy the block into Notepad and save. Repeat per appendix. Spot-check that quotes came through as straight quotes.

Whichever path: when finished, kit\ has 5 files and kit\cards\ has 20. That inventory is your check.

## 3.3  Sessions 1–3: build the skeleton

Now run your first three build sessions using the standard recipe in Part 4, in this order: TASK-P1-01 (index.html), TASK-P1-02 (kernel/core.js), TASK-P1-03 (hello module + sample data). Read Part 4 first — then it is mechanical.

## 3.4  The canary — do not skip

After session 3, run the five acceptance checks on card TASK-P1-03 (table renders, clicks navigate, filter works, Preflight green, hand-edit round-trip works). All five passing proves the entire approach on YOUR machine: local files load, scripts run, the save-refresh loop works. If any check fails, go to Part 7 before building anything else — better to discover a blocked environment on day one than in week three.

# Part 4 — The standard session recipe

Every build session is this same loop. Laminate this page mentally.

- Pick the next unchecked session in Part 5. Its row names the TASK card, the prompt type (BUILD or EDIT), and the file you will save.

- EDIT sessions only: make the mirror copy. Open the current file in Notepad → Save As into C:\GRC\mirror with .md stuck on a hyphenated name: core.js becomes CURRENT-core-js.md, index.html becomes CURRENT-index-html.md, dataforge.html becomes CURRENT-dataforge-html.md. (Copilot rejects .js attachments; it accepts .md.)

- Open a NEW Copilot chat.

- Attach: kit\CONTRACT.md + kit\SCHEMA.md + the session's TASK card (+ the CURRENT-*.md mirror for EDIT sessions).

- Type the BUILD or EDIT prompt from kit\PROMPTS.md (they are four lines; copy them verbatim). Send.

- Wait for one fenced code block containing the whole file. If the reply ends with the word CONTINUES, send the CONTINUE prompt naming the last SECTION marker, and join the pieces in Notepad — delete the duplicated marker line at the seam.

- Inspect before saving — 60 seconds: line 1 is the version header with today's date and the right path? No “...”, no “rest unchanged”, no TODO? No http:// or https:// anywhere? No curly quotes in code? Wrong → send the FIX prompt or regenerate; do not save garbage.

- Overwriting an existing file? Copy the old one into backup\ first, date in the name (core-2026-09-04.js).

- Copy the code block into Notepad. Save As, filename in quotes exactly as the card says, UTF-8, into the folder the card says.

- Brand-new file? Add its script tag line to index.html in the commented script list (data files before module files; the card reminds you).

- Refresh index.html in Edge (F5). Open Preflight. New file listed with the right version? Errors list empty?

- Run the card's ACCEPTANCE checks, top to bottom. All pass → add a line to LOG.txt (“2026-09-04 core.js v2.0.0 OK”) and you are done.

- A check fails → send the FIX prompt quoting the failed check and what you see. You get a whole corrected file; repeat from step 7. Three failed FIX rounds → close the chat and rerun the session fresh (attach the same files); still failing → restore the backup, log the failure, and consult Part 7.

Why so rigid

The rigidity is the feature. Any session can be run cold, by anyone, on any day, with zero memory of the project — because the cards carry the context and this loop never varies.

# Part 5 — The build sequence

Phases 1–3 are strictly in order (each file depends on the previous). After Phase 3, module order is free — the listed order builds the demo's story best. Tick the box in the margin when a session's acceptance passes; LOG.txt is the backup record. Every phase ends with something you can show.

## Phase 1 — Skeleton and canary (sessions 1–3)

| Done | Session | Card (kit\cards\) | Type | You save | Done when |
| --- | --- | --- | --- | --- | --- |
| [ ] | 1 | TASK-P1-01-index.md | BUILD | demo\index.html | Page frame renders; only expected missing-file errors |
| [ ] | 2 | TASK-P1-02-core.md | BUILD | demo\kernel\core.js | Boots clean once session 3 exists |
| [ ] | 3 | TASK-P1-03-hello.md | BUILD | demo\modules\hello.js + demo\data\sample.js | ALL FIVE canary checks pass (3.4) |

You now have: a booting app with navigation, routing, an org filter, and a Preflight panel — proof the whole method works here.

## Phase 2 — Data pipeline (sessions 4–7)

| Done | Session | Card (kit\cards\) | Type | You save | Done when |
| --- | --- | --- | --- | --- | --- |
| [ ] | 4 (opt) | TASK-P2-01-schema-update.md | special | kit\SCHEMA.md (replaces) | Only labels/vocab/bands changed; skip if all defaults accepted |
| [ ] | 5 | TASK-P2-02-dataforge.md | BUILD | demo\tools\dataforge.html | 3-row CSV test walks all five steps |
| [ ] | 6 | TASK-P2-03-dataforge-generator.md | EDIT | demo\tools\dataforge.html | Seeded generation reproducible |
| [ ] | — | (no Copilot: use DataForge) | task | 8 files into demo\data\ + 8 script tags; delete sample.js and its tag | Preflight: all entities, correct counts |
| [ ] | 7 | TASK-P2-04-core-v2.md | EDIT | demo\kernel\core.js | Links/metrics/search live; tour test works; zero dangling refs on synthetic data |

You now have: a full-scale, fully-linked synthetic dataset and a kernel that can join, filter, and measure it. Real data can now be loaded any time via Part 6 — no session depends on it.

## Phase 3 — Look, feel, and the first wow (sessions 8–11)

| Done | Session | Card (kit\cards\) | Type | You save | Done when |
| --- | --- | --- | --- | --- | --- |
| [ ] | 8 | TASK-P3-01-ui.md | BUILD | demo\kernel\ui.js | Console toast/drawer test passes |
| [ ] | 9 | TASK-P3-02-charts.md | BUILD | demo\kernel\charts.js | Console heatmap/bar/line/donut tests pass |
| [ ] | 10 | TASK-P3-03-index-v2.md | EDIT | demo\index.html | Looks like one product; print preview clean |
| [ ] | 11 | TASK-P3-04-dashboard.md | BUILD | demo\modules\dashboard.js | KPIs reconcile with Preflight counts |

You now have: a stakeholder-showable executive dashboard. This is the earliest point worth demoing to a sponsor.

## Phases 4–8 — The wings (sessions 12–20)

| Done | Session | Card (kit\cards\) | Type | You save | Done when |
| --- | --- | --- | --- | --- | --- |
| [ ] | 12 | TASK-M-RISKS.md | BUILD | demo\modules\risks.js | Heatmap drill-through works; retire hello.js tag after |
| [ ] | 13 | TASK-M-CONTROLS.md | BUILD | demo\modules\controls.js | Cross-links to/from risks work |
| [ ] | 14 | TASK-M-COMPLIANCE.md | BUILD | demo\modules\compliance.js | Coverage matches dashboard donuts |
| [ ] | 15 | TASK-M-POLICIES.md | BUILD | demo\modules\policies.js | Review cycle actions work |
| [ ] | 16 | TASK-M-ISSUES.md | BUILD | demo\modules\issues.js | Aging tiles reconcile; links navigate |
| [ ] | 17 | TASK-M-ASSESSMENTS.md | BUILD | demo\modules\assessments.js | Findings link to issues |
| [ ] | 18 | TASK-M-WORKFLOW.md | BUILD | demo\modules\workflow.js | Role queues act and numbers move; Reset restores |
| [ ] | 19 | TASK-M-EXPLORER.md | BUILD | demo\modules\explorer.js | Any record maps its two-ring neighborhood |
| [ ] | 20 | TASK-M-DEMO.md | BUILD | demo\modules\demo.js | Eight-scene tour runs end to end (fill W7 ids on the card FIRST) |

You now have: the complete mockup. Remaining work is data (Part 6) and rehearsal (Part 8). Optional extensions if asked: a vendor-risk module and a printable board pack — write their cards by copying the closest existing card's pattern.

# Part 6 — Loading the real data

Do this any time after session 7. Nothing else changes: modules cannot tell synthetic from real. Budget a half day for the first full pass.

## 6.1  Get exports

From the current systems/spreadsheets, export one CSV per entity you have (risks, controls, policies, issues, assessments, org units, framework mappings). Excel: File → Save As → “CSV UTF-8”. Fill WORKSHEET W3 (which of your columns feeds which field) and W4 (which relationships your data actually carries) as you go — DataForge will ask exactly those questions.

## 6.2  Convert, in dependency order

- Open demo\tools\dataforge.html. Import any previously exported data\*.js files first (“Import existing”) so cross-entity checks work.

- Convert in this order, so references can be validated: orgUnits → frameworks/requirements → controls → risks → policies → assessments → issues. For each: Load CSV → Map columns (W3) → Validate → Mask (W6) → Export.

- Read each validation report. Dangling references and unmapped statuses are listed with row numbers — fix the mapping, or accept and move on (a FEW orphans are harmless; the related panels just show less).

- Trend: if you have no history export, load everything else, then use “Backfill trend from loaded data”.

## 6.3  Swap and verify

- Copy the whole current demo\data\ folder into backup\ (this is your instant rollback).

- Move the newly exported files into demo\data\, replacing the synthetic ones. Filenames are identical, so index.html needs no changes.

- Refresh. Preflight: every entity listed with plausible counts; read the data-health section. Skim every module for five minutes.

- Update the presentation: pick the four featured records (W7) — use the Explorer to find well-connected ones — and put their ids into the SCENES list at the top of modules\demo.js by hand (this hand-edit is allowed), or rerun session 20 with the filled card.

Sensitivity

Masking (owner names → roles) happened in DataForge if you chose it in W6. Real data stays on inside machines; present from one of them or via screen-share. The kit, this runbook, and the synthetic dataset are the only things that ever exist outside.

# Part 7 — When things break

First rule: the problem is almost always the LAST file you saved. Second rule: regenerating a file from its card in a fresh chat fixes 90% of everything — the cards are the source of truth, files are disposable.

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Page is completely blank | JavaScript crash in the last saved file | F12 → Console → first red line names the file. Restore its backup, or regenerate it from its card. |
| Console: Failed to load ... ERR_FILE_NOT_FOUND | Script tag path doesn't match the filename, or the file saved as name.js.txt | Check Explorer (extensions visible per 3.1); fix the name or the tag. |
| Console: Refused to execute script (MIME) | Wrong file extension | Rename to .js exactly. |
| SyntaxError: Invalid or unexpected token | Curly quotes crept into code | One or two: fix by hand in Notepad. More: regenerate — and check you didn't route code through Word. |
| Module missing from the sidebar | Its script tag is missing, or the file crashed before register() | Add the tag; else console/Preflight names the error. |
| An entity shows 0 records | Data file overwritten badly or entity key misspelled inside it | Preflight data table shows what registered; re-export from DataForge. |
| Preflight lists many dangling references | Real-data FK columns mapped wrong (ids vs names), or W4 said a link exists that doesn't | Re-run that entity through DataForge with the mapping corrected. A handful of orphans is fine. |
| Copilot's reply cut off mid-file | Response limit | Send the CONTINUE prompt with the last SECTION marker; stitch in Notepad. |
| Copilot ignores the contract / invents libraries / refuses | Session drift | New chat, re-attach, resend. Persists → do the card in two halves: BUILD the first half of the SPEC, then EDIT in the rest. |
| Copilot says the file is too long to produce | Spec vs ceiling tension | Accept the split the card names (every big card pre-authorizes one). Never accept a truncated file instead. |
| A file crossed its ceiling | Feature creep across FIX rounds | EDIT session: “reduce size, keep behavior identical”, or take the card's split. |
| Filter shows nothing anywhere | Org-unit filter set to a unit with no records | Set it back to All org units. |
| Demo must run on a different machine | — | Copy the whole C:\GRC folder. It is fully self-contained. |
| The canary itself fails (3.4) | Endpoint policy blocks local scripts | Try a non-synced folder (not Downloads/Desktop); right-click each file → Properties → Unblock if shown. Still blocked: STOP and talk to IT about a sanctioned local-web location — do not build further until the canary passes. |

# Part 8 — Demo day

## The day before

- Full rehearsal: run all eight tour scenes, clicking everything you plan to click.

- Preflight green, zero errors. Fix or restore anything red today, not tomorrow.

- Copy C:\GRC to a second location (or the presentation machine) — the folder is the whole app.

- Reset demo data (Approvals → Reset) so yesterday's clicking isn't on screen.

## In the room

- Open index.html before the meeting; F11 full screen; close everything else.

- Open with the Part 0 framing: “this is a clickable design proposal carrying our real data — watch how everything connects.”

- Drive from the Present module. Off-script questions: Exit the tour, click wherever the question leads (the Explorer is your friend), restart the tour at will.

- If a screen ever fails, click a different module and keep talking — modules are isolated by design.

- Afterwards: Reset demo data, and write down every “could it also...” question — those are the requirements for the real platform. That list is why this demo exists.

# Appendices — the kit, verbatim

Each appendix is the exact content of one kit file. The filename to save it as is in the heading. Everything here is ASCII with straight quotes — preserve that when copying.

## Appendix A — CONTRACT.md

Attached to every session. The law.

Save as: kit\CONTRACT.md

# GRC MOCKUP - BUILD CONTRACT v1.0 (CONTRACT.md)

You are generating exactly ONE complete file for an offline HTML mockup that

runs from a local folder (file://) in Microsoft Edge. Follow every rule below.

If a rule here conflicts with the attached TASK card, the TASK card wins.

## OUTPUT RULES

1. Output the ENTIRE file as ONE fenced code block. After the block, add at

most 3 short bullet lines summarizing what you built. Nothing else.

2. The first line of every file is a version header:

- JS/CSS files:  /* GRC <path> v<X.Y.Z> <YYYY-MM-DD> */

- HTML files:    <!-- GRC <path> v<X.Y.Z> <YYYY-MM-DD> -->  immediately

after <!DOCTYPE html>

3. Insert a marker comment roughly every 120-160 lines:

/* ==SECTION:<short-name>== */

4. NO placeholders. Never write "...", "rest unchanged", "add more here",

"similar to above", or TODO stubs. Every function must be complete.

5. If the file cannot fit in one response: stop cleanly at the END of a

SECTION, write the single word CONTINUES after the code block, and wait.

When told to continue, repeat the marker line first, then continue.

6. ASCII only in code: straight quotes ' and ", regular hyphens. Non-ASCII is

allowed only inside user-visible display strings.

7. Vanilla JavaScript (ES2018 max) and vanilla CSS only. FORBIDDEN: any

framework or library, CDN links, external URLs, web fonts, fetch(),

XMLHttpRequest, ES modules (import/export), localStorage, cookies, eval().

8. Stay under the size ceiling stated in the TASK card. If the spec cannot fit

under the ceiling, say so BEFORE generating and propose a split. Write

compact, readable code; never minified.

9. Do not invent APIs, CSS classes, routes, entities, or data fields beyond

those defined in this contract, in SCHEMA.md, and in the TASK card.

## RUNTIME MODEL

index.html loads scripts in this order, then calls GRC.boot():

kernel/core.js, kernel/ui.js, kernel/charts.js,

every data/*.js, every modules/*.js

window.GRC is the app kernel. window.GRC_DATA holds raw data. There is no

server, no build step, no network: everything is plain <script src> on file://.

## MODULE API - module files may use ONLY this

GRC.register({ id, title, order, version, routes })

routes: { "risks": function(el, ctx){...},

"risks/:id": function(el, ctx, params){...} }

The kernel calls the route function with an emptied container element `el`.

Modules must not touch the DOM outside `el` (position:fixed styling is fine).

ctx.data.<entity>.all        array of all records (entities are in SCHEMA.md)

ctx.data.<entity>.list()     records filtered by the global org-unit filter

ctx.data.<entity>.byId(id)   one record or null

ctx.data.links(record, "<entity>")  related records, both directions, per the

relationship map in SCHEMA.md (includes two-hop

risk->policies and risk->requirements)

ctx.data.metrics()           precomputed KPI object, keys defined in SCHEMA.md

ctx.data.search(q)           [{entity, record, label}] across all entities

ctx.go("route")              navigate, e.g. ctx.go("risks/RSK-0042")

ctx.state.get(k)/set(k,v)/watch(k,fn)   global keys: "orgUnit","role","search"

ctx.ui.el(tag, attrs, children)  DOM builder (class, onclick, any attribute)

ctx.ui.table({cols, rows, onRow, page, empty})   sortable, paged table

ctx.ui.card({title, body, actions})

ctx.ui.kpi({label, value, sub, kind})

ctx.ui.badge(text, kind)     kind: ok | warn | bad | info

ctx.ui.drawer({title, body}) right-side overlay with close button

ctx.ui.tabs({items:[{id, label, render}]})

ctx.ui.toolbar(children)     filter/action bar

ctx.ui.select({label, options, value, onchange})

ctx.ui.searchBox({value, oninput, placeholder})

ctx.ui.empty(msg)            empty-state block

ctx.ui.toast(msg)            transient notice, ~2.5s

ctx.ui.css(moduleId, cssText)  extra CSS; EVERY selector must start with

[data-mod="<moduleId>"]

ctx.charts.bar / line / donut / heatmap(cfg)   return SVG elements

ctx.fmt.date(iso) ctx.fmt.num(n) ctx.fmt.pct(n) ctx.fmt.score(L,I)

ctx.fmt.band(score) ctx.fmt.badgeKind(status) ctx.fmt.today()

GRC.tour(scenes)             guided-demo overlay; scene = {route, state, title, text}

GRC.resetData()              restore pristine data and re-render

## CSS CLASS MENU - the only classes module markup may use

g-page g-grid g-row g-col g-split g-card g-kpi g-table g-badge g-badge--ok

g-badge--warn g-badge--bad g-badge--info g-drawer g-tabs g-btn g-btn--primary

g-input g-select g-pill g-empty g-toolbar g-h1 g-h2 g-label g-muted g-mono

## DESIGN TOKENS (defined once in index.html; never redefine elsewhere)

--g-bg --g-card --g-ink --g-muted --g-line --g-accent --g-ok --g-warn --g-bad

Spacing steps 4/8/12/16/24px. Radius 8px. Font: system-ui stack. Mono:

Consolas stack. Light theme only.

## DATA

Entity schemas, vocabularies, relationships, severity bands, coverage rule,

and metric formulas are all in SCHEMA.md (attached). Records reference each

other by id fields and id arrays; the kernel builds reverse indexes at boot.

Raw GRC_DATA is never mutated: the kernel indexes clones, and GRC.resetData()

restores pristine state.

## Appendix B — SCHEMA.md

Attached to every session. The data truth: entities, relationships, metrics.

Save as: kit\SCHEMA.md

# GRC MOCKUP - DATA SCHEMA v1.0 (SCHEMA.md)

Single source of truth for entities, fields, vocabularies, relationships, and

metric formulas. Modules and DataForge must match this file exactly.

Lines marked ">> DECISION" hold an org-specific choice. Every default works

as-is: if you change nothing, the demo still builds correctly.

## ID CONVENTIONS

orgUnits ORG-####   frameworks FRW-##   requirements REQ-####   risks RSK-####

controls CTL-####   policies POL-####   issues ISS-####   assessments ASM-####

Dates are ISO strings "YYYY-MM-DD". Percentages are plain numbers 0-100.

## ENTITIES

orgUnits: { id, name, parentId (null = top), type: enterprise|division|department }

frameworks: { id, name, version }

requirements: { id, frameworkId, ref, title, domain }

ref examples: "GV.OC-01", "A.5.1". domain groups requirements for display.

>> DECISION D6 - which frameworks. Default: "NIST CSF 2.0" and

"ISO 27001:2022" (representative subsets).

risks: { id, title, description, category, orgUnitId, ownerRole,

status: open|under-treatment|pending-acceptance|accepted|closed,

inherentL 1-5, inherentI 1-5, residualL 1-5, residualI 1-5,

treatment: mitigate|accept|transfer|avoid, reviewDate, controlIds[] }

>> DECISION D5 - risk categories. Default: Strategic, Operational,

Financial, Compliance, Technology, Third-Party, People.

>> DECISION D3 - scoring scale. Default 5x5 (L and I each 1-5).

>> DECISION D4 - status vocabulary. Default as above.

controls: { id, name, description, type: preventive|detective|corrective,

automation: manual|semi-automated|automated,

frequency: continuous|daily|weekly|monthly|quarterly|annual,

ownerRole, orgUnitId, status: active|draft|retired, lastTestDate,

lastTestResult: effective|partially-effective|ineffective|not-tested,

requirementIds[] }

policies: { id, name, category, ownerRole,

status: active|under-review|draft|retired,

effectiveDate, nextReviewDate, attestationPct, controlIds[] }

issues: { id, title, severity: critical|high|medium|low,

status: open|in-progress|overdue|closed,

source: internal-audit|self-assessment|external-audit|incident,

orgUnitId, ownerRole, openedDate, dueDate, closedDate (null if open),

riskId (may be null), controlId (may be null), assessmentId (may be null),

remediationSummary }

assessments: { id, name,

type: internal-audit|self-assessment|external-audit|vendor-review,

frameworkId (may be null), orgUnitId,

status: planned|in-progress|complete, startDate, endDate, progressPct }

trend: rows { month "YYYY-MM", openRisks, highResidualRisks, openIssues,

overdueIssues, controlEffectivePct, attestationPct }

Trend is global (not per org unit).

## RELATIONSHIP MAP (the kernel builds reverse indexes for all of these)

risk.controlIds        -> controls        (reverse: control -> its risks)

control.requirementIds -> requirements    -> requirement.frameworkId -> framework

policy.controlIds      -> controls        (reverse: control -> its policies)

issue.riskId           -> risk            (reverse: risk -> its issues)

issue.controlId        -> control         (reverse: control -> its issues)

issue.assessmentId     -> assessment      (reverse: assessment -> its findings)

every .orgUnitId       -> orgUnits        (hierarchy via parentId; the global

org filter includes descendants)

Two-hop, for display: risk -> controls -> policies;

risk -> controls -> requirements.

## SEVERITY BANDS (residual score = residualL * residualI)

Low 1-4, Moderate 5-9, High 10-15, Critical 16-25.

Band colors: Low = ok (green), Moderate = info (blue), High = warn (amber),

Critical = bad (red).

>> DECISION D-BANDS - change only if your org bands differently.

## COVERAGE RULE (used by the compliance module and dashboard)

A requirement is COVERED if at least one mapped control has status=active AND

lastTestResult=effective. It is PARTIAL if it has mapped controls but none

effective. Otherwise UNCOVERED.

Framework coveragePct = covered requirements / total requirements * 100.

## METRICS - ctx.data.metrics() returns exactly these keys

openRisks           risks with status not closed

criticalHighRisks   open risks whose residual band is High or Critical

openIssues          issues with status open or in-progress or overdue

overdueIssues       issues not closed with dueDate earlier than today

controlEffectivePct active controls with lastTestResult=effective

divided by all active controls, times 100

attestationAvgPct   mean attestationPct across active policies

coverage            object { frameworkId: coveragePct }

All metrics respect the global org-unit filter. Trend does not.

## DISPLAY LABELS

>> DECISION D-TERMS (Worksheet W1) - if your org says "Finding" instead of

"Issue", etc., change ONLY these labels. Never rename fields or entity keys.

labels: { risks: "Risks", controls: "Controls", policies: "Policies",

issues: "Issues", assessments: "Assessments", frameworks: "Frameworks",

orgUnits: "Org Units" }

## SYNTHETIC DATA DEFAULTS (DataForge generator)

45 orgUnits (3 levels), 2 frameworks with ~250 requirements total, 600 risks,

450 controls, 120 policies, 400 issues, 40 assessments, 24 months of trend.

Owner-role bank: CISO, Risk Manager, Control Owner, Compliance Lead,

Department Head, Internal Audit, IT Operations, Privacy Officer.

Relationship rules: every risk maps 1-4 controls; every control maps 1-5

requirements; every policy maps 2-8 controls; about 70% of issues link a risk

or control; dates fall within the last 30 months; statuses and test results

use plausible weighted distributions (mostly healthy, visibly imperfect).

## Appendix C — PROMPTS.md

The only four prompts you ever type.

Save as: kit\PROMPTS.md

# PROMPTS.md - the only things you ever type into Copilot

Replace the <angle-bracket> parts. Type everything else exactly as written.

Every session starts a NEW Copilot conversation.

## BUILD - create a new file

Read every attached file. CONTRACT.md contains binding rules. SCHEMA.md

defines the data. Follow the attached TASK card exactly and produce the single

file it requests. Output the entire file as one fenced code block per the

contract.

## EDIT - change an existing file

Read every attached file. CONTRACT.md contains binding rules. The attached

file CURRENT-<name>.md is the existing file as it stands today. Apply ONLY the

changes described in the attached TASK card and output the ENTIRE updated file

as one fenced code block. Do not rewrite or drop unrelated sections. Keep the

version header and bump the version number.

## CONTINUE - the output was cut off

Continue the file exactly from the marker /* ==SECTION:<name>== */. Repeat

that marker line first, then continue to the end of the file in the same code

block format. Do not repeat anything that came before the marker.

## FIX - an acceptance check failed

The file you produced fails this check: <paste the failed check, and describe

what you see instead>. Output the entire corrected file as one fenced code

block. Change only what is needed to pass the check.

## Appendix D — WORKSHEET.md

Where your terms, mappings, and choices are recorded.

Save as: kit\WORKSHEET.md

# WORKSHEET.md - your terms, fields, and relationships

Fill this in with Notepad. Every row has a working default: leave "Your value"

blank to accept it. When any answer differs from the default, run optional

session P2-01 (attach this file) so Copilot folds your answers into SCHEMA.md.

Real-data column mappings (W3/W4) are used inside DataForge, not in SCHEMA.md.

## W1 - TERMINOLOGY (display labels only; field names never change)

| Ours (default label) | Your org's word (blank = keep default) |

|---|---|

| Risks | |

| Controls | |

| Policies | |

| Issues | |

| Assessments | |

| Frameworks | |

| Org Units | |

## W2 - SCORING

| Question | Default | Your value |

|---|---|---|

| Scale (LxI) | 5x5 | |

| Band: Low | 1-4 | |

| Band: Moderate | 5-9 | |

| Band: High | 10-15 | |

| Band: Critical | 16-25 | |

## W3 - REAL-DATA COLUMN MAP (one block per entity; add rows as needed)

For each entity you will import, list which column in YOUR export feeds each

schema field. Leave a field blank if your export lacks it (optional fields may

stay empty; required fields must come from somewhere, even a constant).

RISKS - your export file name: ______________________

| Schema field | Your CSV column header | Notes |

|---|---|---|

| id | | or "generate" to auto-number |

| title | | |

| category | | |

| orgUnitId | | id or name (see W4) |

| ownerRole | | will be masked per W6? |

| status | | your vocabulary -> map in DataForge |

| inherentL / inherentI | | |

| residualL / residualI | | |

| treatment | | |

| reviewDate | | |

| controlIds | | delimiter used: ____ |

(Repeat the same table for CONTROLS, POLICIES, ISSUES, ASSESSMENTS,

ORGUNITS, FRAMEWORKS/REQUIREMENTS as applicable.)

## W4 - RELATIONSHIPS PRESENT IN YOUR DATA

| Link | Exists in your exports? (Y/N) | Carried as IDs or names? |

|---|---|---|

| risk -> controls | | |

| control -> framework requirements | | |

| policy -> controls | | |

| issue -> risk | | |

| issue -> control | | |

| issue -> assessment | | |

| record -> org unit | | |

If a link is N: DataForge leaves it empty and the demo still works; the

related panels just show fewer connections. Note which ones matter most:

_______________________________________________

## W5 - VOLUMES

| Entity | Approx rows in your export |

|---|---|

| risks | |

| controls | |

| policies | |

| issues | |

| requirements | |

| orgUnits | |

| assessments | |

## W6 - MASKING (applied in DataForge before export)

| Field | keep / clear / replace-with-role |

|---|---|

| owner names/emails | replace-with-role (default) |

| descriptions | keep (default) |

| other: ______ | |

## W7 - DEMO STORYLINE (used by the demo module; defaults provided there)

| Scene | Record to feature (id after data load) |

|---|---|

| Featured critical risk | RSK-____ |

| Its weak control | CTL-____ |

| A framework with a visible gap | FRW-__ |

| An overdue issue | ISS-____ |

## Appendix E — KIT-README.md

Orientation note that lives in the kit folder.

Save as: kit\KIT-README.md

# KIT-README.md - what this folder is

This folder is the "firewall kit" for building the GRC HTML mockup with M365

Copilot chat. You attach these .md files to Copilot sessions; Copilot outputs

code files; you save them into the demo folder. The full procedure lives in

the runbook document (GRC-Mockup-Runbook.docx). If you have the runbook, start

there - Part 0 explains everything.

Files:

- CONTRACT.md   binding rules Copilot must follow - attach to EVERY session

- SCHEMA.md     data model, relationships, metrics - attach to EVERY session

- PROMPTS.md    the four prompts you type (BUILD / EDIT / CONTINUE / FIX)

- WORKSHEET.md  where you record YOUR terms, fields, mappings, decisions

- cards/        one TASK card per build session - attach the session's card

Never edit CONTRACT.md casually: every module already built assumes it.

SCHEMA.md changes only through the P2-01 procedure in the runbook.

## Appendix F — Task cards (kit\cards\)

One card per session, in build order.

### F.1  TASK-P1-01-index.md

Save as: kit\cards\TASK-P1-01-index.md

# TASK P1-01 - build demo/index.html  (target v1.0.0)

PRODUCES: index.html            SIZE CEILING: 45 KB

ATTACH THIS SESSION: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

- One complete HTML page, title "GRC Mockup". All CSS inline in one <style>

block. No application logic in this file: logic lives in kernel files.

- Define the design tokens from the contract as CSS variables on :root and

implement EVERY class in the contract's CSS CLASS MENU. Look: clean,

enterprise, light. Values: --g-bg #f5f6f8, --g-card #ffffff, --g-ink

#1f2430, --g-muted #6a7280, --g-line #d9dde3, --g-accent #14557b, --g-ok

#1e7d3c, --g-warn #b96a00, --g-bad #b3261e. Radius 8px, subtle shadows,

system-ui font, dense but readable tables, visible keyboard focus.

- Layout: left sidebar 220px containing a product mark ("GRC Mockup" for now)

and an empty <nav id="g-nav"> the kernel fills from registered modules.

Main column: top bar with <span id="g-title"></span>, an org-unit

<select id="g-orgunit"></select>, a search <input id="g-search"> and a

"Preflight" <button id="g-preflight-btn">; below it the content container

<main id="outlet"></main>.

- A hidden right-side panel <div id="preflight"> styled as a drawer; the

kernel fills and toggles it. Include styles for a "module failed" g-card

and for the g-empty state.

- End of body, script tags in exactly this order, each on its own line, with

a comment above them saying new data/module files each get one line here:

kernel/core.js

data/sample.js

modules/hello.js

then: <script>window.addEventListener("load",function(){GRC.boot()});</script>

## ACCEPTANCE

1. Double-click index.html in Edge: sidebar, top bar, and empty content area

render. Console shows only "Failed to load" errors for the three script

files that do not exist yet - that is expected until P1-02/P1-03.

2. Line 2 of the file (after <!DOCTYPE html>) is the version header comment.

3. Every class named in the contract's CSS CLASS MENU appears in the <style>

block.

4. File size under 45 KB.

### F.2  TASK-P1-02-core.md

Save as: kit\cards\TASK-P1-02-core.md

# TASK P1-02 - build demo/kernel/core.js  (target v1.0.0)

PRODUCES: kernel/core.js        SIZE CEILING: 45 KB

ATTACH THIS SESSION: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

Create window.GRC implementing, minimally but completely:

- GRC.register(def): store a module; validate id/title/routes exist;

duplicate id -> console.warn and replace.

- GRC.boot(): index data; build the sidebar nav from registered modules

sorted by "order" (each item shows title; current one highlighted); wire

the hash router; render the initial route (lowest-order module's first

route); fill #g-orgunit from orgUnits data (children indented with spaces,

"All org units" first, value ""); wire #g-preflight-btn to toggle the

preflight panel; wire #g-search so pressing Enter sets state "search" and

navigates to route "explorer" if such a module exists, else shows a toastless

console.log (the ui toast arrives in Phase 3).

- Router: location.hash "#/risks/RSK-0001" matches route key "risks/:id" with

params {id:"RSK-0001"}; unknown hash falls back to the initial route; on

hashchange, re-render into #outlet.

- Render pipeline: empty #outlet, set #g-title to the module title, set

outlet attribute data-mod to the module id, call the route function

fn(outlet, ctx, params) wrapped in try/catch. On throw: render a g-card

saying "Module failed: <id>" plus the error message, and record the error

for preflight.

- ctx for this phase: { data, go, state, ui: { el }, fmt }. (ui and charts

grow in Phase 3; el() lives here permanently.)

- ctx.ui.el(tag, attrs, children): attrs is a plain object (class, id, any

attribute, on* functions become listeners); children is a string, a Node,

or an array of either; returns the element.

- ctx.data v1: for every entity key present in window.GRC_DATA build

{ all, list, byId }. all = cloned rows (deep enough that edits never touch

GRC_DATA). list() = all filtered by state "orgUnit" when the record has an

orgUnitId (descendant logic arrives in P2-04; for now exact match, "" = no

filter). byId(id) = map lookup or null. GRC.resetData() re-clones from

GRC_DATA, re-indexes, re-renders current route.

- ctx.state: get/set/watch; set(k,v) runs watchers then re-renders the

current route. Keys used now: "orgUnit" (default ""), "search", "role".

- ctx.fmt: date("2026-03-12") -> "12 Mar 2026"; num(n) with thousands

separators; pct(n) -> "87%"; score(L,I) -> L*I; band(score) and

badgeKind(status) exactly per SCHEMA.md; today() -> current date as

"YYYY-MM-DD" (the ONLY place "today" is computed).

- Preflight: fill #preflight with kernel version; a modules table (id,

version, route count); a data table (entity, version, row count); an

errors list (from render catches and window.onerror). Refresh contents

every time the panel opens.

## ACCEPTANCE (run after P1-03 exists)

1. Page loads with no console errors.

2. Preflight lists kernel 1.0.0, module "hello", data entities with counts.

3. Changing the org-unit select visibly re-renders the hello module.

4. A bad hash like #/nothing falls back to the hello route.

5. File under 45 KB.

### F.3  TASK-P1-03-hello.md

Save as: kit\cards\TASK-P1-03-hello.md

# TASK P1-03 - build modules/hello.js AND data/sample.js

PRODUCES: TWO files, each in its own fenced code block, clearly labeled with

its path. (This card overrides the one-file contract rule.)

SIZE CEILING: 20 KB each.

ATTACH THIS SESSION: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

(adjust the prompt's "single file" wording to "the two files")

## SPEC - data/sample.js (target v1.0.0)

- Sets window.GRC_DATA.orgUnits = { version:"sample", rows:[...] } with 5

org units (1 enterprise, 2 divisions, 2 departments, correct parentIds).

- Sets window.GRC_DATA.risks = { version:"sample", rows:[...] } with 12

schema-correct risks spread across those org units, varied statuses and

scores, empty controlIds arrays. Follow SCHEMA.md field names exactly.

- This stub is REPLACED in Phase 2. Keep it small and boring.

## SPEC - modules/hello.js (target v1.0.0)

- GRC.register id "hello", title "Hello Check", order 999, version "1.0.0".

- Route "hello": a g-card headed "Wiring check", a line showing the current

org-unit filter value and the count of risks in ctx.data.risks.list(),

then a plain g-table of those risks (id, title, status, residual score via

ctx.fmt) built with ctx.ui.el. Each row: onclick ctx.go("hello/"+id).

- Route "hello/:id": a g-card listing every field of the record verbatim,

plus a g-btn "Back" that calls ctx.go("hello").

## ACCEPTANCE - this is the Phase 1 CANARY; all must pass

1. Save both files, refresh: nav shows "Hello Check", table renders 12 rows.

2. Clicking a row opens the detail; Back returns; browser Back button also

works (hash routing).

3. Org-unit select filters the table; "All org units" restores it.

4. Preflight is green: no errors listed, both data entities counted.

5. Edit data/sample.js in Notepad (change one risk title), save, refresh:

the change appears. This proves the whole edit loop.

### F.4  TASK-P2-01-schema-update.md

Save as: kit\cards\TASK-P2-01-schema-update.md

# TASK P2-01 - OPTIONAL: fold your worksheet into SCHEMA.md

Run this ONLY if you changed any default in WORKSHEET.md sections W1/W2 (or

recorded decisions D3-D6). If you accepted all defaults, skip this session.

PRODUCES: an updated SCHEMA.md (replaces firewall-kit copy; version bump)

ATTACH THIS SESSION: CONTRACT.md, SCHEMA.md, WORKSHEET.md (filled), this card.

## PROMPT (type this instead of the standard BUILD prompt)

Read the attached files. Produce an updated SCHEMA.md that applies the

decisions recorded in WORKSHEET.md sections W1 and W2. You may change ONLY:

display labels, vocabulary value lists, severity bands, and the scoring

scale. NEVER rename entity keys or field names, and never remove entities or

relationships. Bump the version line. Output the entire updated SCHEMA.md as

one fenced code block.

## AFTER

1. Read the diff mentally: only labels/vocab/bands/scale changed? If it

renamed a field or entity key, regenerate - do not accept.

2. Save over SCHEMA.md in the kit folder (back up the old one first).

3. From now on every session attaches this new SCHEMA.md.

### F.5  TASK-P2-02-dataforge.md

Save as: kit\cards\TASK-P2-02-dataforge.md

# TASK P2-02 - build tools/dataforge.html  (target v1.0.0)

PRODUCES: tools/dataforge.html   SIZE CEILING: 85 KB

ATTACH THIS SESSION: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

CONTRACT EXCEPTIONS FOR THIS FILE ONLY: it is a standalone page, not a

module - the Module API and CSS menu do not apply; it has its own inline CSS

(reuse the token color values visually). It MAY use new Function() to parse

previously exported data files. Everything else in the contract applies.

## SPEC

A single-page workbench that turns CSV exports into data/*.js files, fully

offline. Left rail: the 8 entities from SCHEMA.md with a loaded/not-loaded

status dot and row count. Main area walks one entity through 5 steps:

1. LOAD - file input (.csv/.txt) via FileReader, plus a paste textarea.

CSV parser must handle quoted fields, embedded commas, CRLF. Preview the

header row and first 5 data rows in a table.

2. MAP - for every schema field of the entity, a dropdown of CSV headers,

auto-matched by name (case/space/punctuation-insensitive). Required

fields flagged red until mapped or set to "generate" (ids) / "constant"

(free-typed value applied to all rows). Multi-value fields (controlIds,

requirementIds) map to one column plus a delimiter choice (, ; |).

Foreign-key fields offer two modes: "column contains IDs" or "column

contains names -> look up by name in the already-loaded target entity".

Value-mapping mini-table for status-like fields: distinct raw values on

the left, schema vocabulary dropdowns on the right.

3. VALIDATE - run and show a report: required fields missing (count + first

20 row numbers), id format/uniqueness, dates parsed to ISO (accept

common formats), numbers in range, FK targets that do not exist in the

loaded sets. Buttons: "drop failing rows" or "keep anyway".

4. MASK - per text field choose keep / clear / replace-with-role

(round-robin from the SCHEMA.md role bank).

5. EXPORT - download data/<entity>.js containing exactly:

window.GRC_DATA.<entity> = {version:"<today YYYY-MM-DD>", rows:[...]};

with rows serialized by JSON.stringify (no indentation). Use a Blob and

a temporary <a download> link.

Also: an "Import existing data/*.js" file input that loads previously

exported files back into memory (execute in a sandbox: build a fake window

object via new Function, read its GRC_DATA) so FK validation works across

sessions. A top status bar summarizes all loaded entities. Everything stays

in memory; refreshing loses work - say so in the header.

## ACCEPTANCE

1. Type this 3-line CSV into the paste box for risks and walk all 5 steps:

id,title,category,orgUnitId,status,inherentL,inherentI,residualL,residualI,controlIds

RSK-9001,Test risk one,Technology,ORG-0001,open,4,4,2,3,

RSK-9002,Test risk two,Financial,ORG-9999,open,3,5,2,2,

2. Validation flags ORG-9999 as a dangling FK when orgUnits is not loaded

or lacks it.

3. The exported file, dropped into demo/data/ with a script tag added,

shows in Preflight with the right count.

4. File under 85 KB. If the spec cannot fit, Copilot must say so and

propose moving steps 3-5 into a second file - accept that split.

### F.6  TASK-P2-03-dataforge-generator.md

Save as: kit\cards\TASK-P2-03-dataforge-generator.md

# TASK P2-03 - EDIT tools/dataforge.html: add the synthetic generator

PRODUCES: tools/dataforge.html (target v1.1.0)   SIZE CEILING: 90 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card, CURRENT-dataforge-html.md

PROMPT: EDIT

## CHANGES

Add a "Generate" tab next to the per-entity workflow:

- Volume inputs prefilled from the SCHEMA.md synthetic defaults (one input

per entity, plus months of trend). A "seed" text input: same seed = same

dataset (implement a small seeded PRNG; do not use Math.random so runs are

reproducible).

- "Generate all" builds every entity IN DEPENDENCY ORDER (orgUnits ->

frameworks/requirements -> controls -> risks -> policies -> assessments ->

issues -> trend) with all foreign keys valid and the relationship rules

and weighted distributions described in SCHEMA.md. Names must read like a

real company: build them from word banks (departments, systems, processes,

threats; e.g. risk title = threat phrase + " in " + system/process).

Descriptions: 1-2 plausible sentences from templates.

- Trend: 24 monthly rows telling a story - gradual improvement with one

visible regression mid-series; the last month roughly matches the

generated current-state numbers.

- "Download all" saves the 8 data/*.js files (same export format as v1.0).

- "Backfill trend from loaded data": when real entities are loaded but no

trend exists, synthesize 24 months that end at the real current numbers.

## ACCEPTANCE

1. Generate with seed "demo1": preview counts match the volume inputs.

2. Download all 8 files, put them in demo/data/, add script tags, REMOVE

data/sample.js and its tag. Refresh: Preflight shows all entities with

correct counts and zero dangling references.

3. Generate twice with the same seed: identical first row both times.

4. File under 90 KB. If it will not fit, Copilot must propose splitting the

generator into tools/dataforge-gen.js loaded by a script tag - accept.

### F.7  TASK-P2-04-core-v2.md

Save as: kit\cards\TASK-P2-04-core-v2.md

# TASK P2-04 - EDIT kernel/core.js: indexes, links, metrics, tour

PRODUCES: kernel/core.js (target v2.0.0)   SIZE CEILING: 60 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card, CURRENT-core-js.md

PROMPT: EDIT

## CHANGES

1. ctx.data.links(record, entityKey): implement the full relationship map in

SCHEMA.md, both directions, including the two-hop risk->policies and

risk->requirements paths. Build reverse indexes once at boot (maps of

id -> array of related ids per relation); links() reads indexes, never

scans arrays.

2. Org hierarchy: list() now includes DESCENDANT org units of the selected

unit (build a children index from parentId).

3. ctx.data.metrics(): return exactly the keys and formulas in SCHEMA.md,

respecting the org filter (trend excluded). Compute on demand, cache per

filter value, invalidate on state change or resetData.

4. ctx.data.search(q): case-insensitive substring across every entity's id

plus title/name fields; return [{entity, record, label}] capped at 50.

5. Preflight v2: add a data-health section - per relationship, the count of

dangling references with the first 10 offending ids; a "Reset demo data"

g-btn calling GRC.resetData(); show data file versions.

6. GRC.tour(scenes): kernel-level guided overlay. scenes is an array of

{route, state (object or null), title, text}. Render a fixed

bottom-center card (kernel injects its own <style> once, id

"g-tour-css") with scene title, text, "n of N", Prev / Next / Exit.

Next/Prev: apply the scene's state keys via ctx.state.set, then

ctx.go(route). Exit: remove overlay and set state "orgUnit" to "".

The overlay must survive route changes (it lives outside #outlet - this

is kernel code, allowed).

7. Extension hook: at boot, if window.GRC.uiExt exists merge its keys into

ctx.ui, and if window.GRC.chartsExt exists merge it into ctx.charts.

(Those files arrive in Phase 3; booting without them must stay clean.)

Also: when a ui toast is available, the search box and failed modules

use it instead of console.log.

8. Keep every v1 behavior working. Bump version to 2.0.0.

## ACCEPTANCE

1. Hello module still works; org filter on a division now includes its

departments' records.

2. Preflight data-health shows zero dangling references on the synthetic

dataset (or lists real ones honestly).

3. In the console:

GRC.tour([{route:"hello",state:null,title:"T1",text:"one"},

{route:"hello",state:{orgUnit:""},title:"T2",text:"two"}])

shows the overlay, Next/Prev/Exit all work.

4. Under 60 KB.

### F.8  TASK-P3-01-ui.md

Save as: kit\cards\TASK-P3-01-ui.md

# TASK P3-01 - build kernel/ui.js  (target v1.0.0)

PRODUCES: kernel/ui.js   SIZE CEILING: 60 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

Assign window.GRC.uiExt = { table, card, kpi, badge, drawer, tabs, toolbar,

select, searchBox, empty, toast, css }. Do NOT touch core.js: core.js v2

already merges every GRC.uiExt key into ctx.ui at boot.

All builders return a DOM element, use only the contract's CSS classes, and

take the cfg shapes named in the contract:

- table({cols, rows, onRow, page, empty}): cols = [{key, label, render?,

sort?}] (render(record) -> string|Node; sort true enables click-to-sort

on the header, toggling asc/desc); pagination with page size (default 25),

Prev/Next and "x-y of n"; empty message when no rows; onRow(record) makes

rows clickable (pointer cursor).

- card({title, body, actions}): body string|Node|array; actions = array of

Nodes right-aligned in the header.

- kpi({label, value, sub, kind}): big number tile; kind tints the value

(ok/warn/bad/info or none).

- badge(text, kind) -> span.g-badge.g-badge--<kind>.

- drawer({title, body}): opens a right-side overlay (60% width, max 720px)

with a close X and backdrop click-to-close; returns {close}.

- tabs({items:[{id,label,render}]}): render(container) called lazily on

first activation; remembers active tab per page render.

- toolbar(children), select({label, options, value, onchange}) where options

= [{value,label}] or plain strings, searchBox({value, oninput,

placeholder}) debounced 200ms, empty(msg), toast(msg) bottom-right 2.5s.

- css(moduleId, cssText): inject once per moduleId (style tag id

"g-css-<moduleId>"); ignore repeat calls with the same id.

## ACCEPTANCE

1. Add the script tag (after core.js). Page still boots clean.

2. Console: t=GRC.uiExt.toast("hi") shows and fades; d=GRC.uiExt.drawer(

{title:"T",body:"b"}) opens and closes.

3. Hello module unchanged and working (it only uses el()).

4. Under 60 KB.

### F.9  TASK-P3-02-charts.md

Save as: kit\cards\TASK-P3-02-charts.md

# TASK P3-02 - build kernel/charts.js  (target v1.0.0)

PRODUCES: kernel/charts.js   SIZE CEILING: 50 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

Define window.GRC.chartsExt = { bar, line, donut, heatmap }; core.js v2

merges chartsExt into ctx.charts at boot. Every function returns an <svg>

element (viewBox-based, width 100%, height per cfg, default 220), pure SVG,

no animation, colors from the design tokens (read getComputedStyle of

document.documentElement once, cache). Every mark gets a <title> child so

hover shows the value. Axis text 11px, muted color. All charts must render

sanely with 0, 1, or many points.

- bar({items:[{label,value,color?}], horizontal?, height, valueFmt?}):

auto scale, gridlines at nice steps, value labels at bar ends; horizontal

mode for top-N lists (labels left, bars right).

- line({series:[{label, points:[{x,y}]}], height, yFmt?, xLabels?}): x is an

index or "YYYY-MM" string (spread evenly, label every 3rd); one color per

series from a fixed 4-color ramp of the tokens; small legend row above.

- donut({items:[{label,value,color?}], centerLabel?}): ring with center

total or centerLabel; legend to the right with values.

- heatmap({size (default 5), cells:{"L-I":count}, onCell?, xLabel, yLabel}):

grid of size x size; x = impact 1..size left-to-right, y = likelihood

1..size bottom-to-top; cell background from the band of (L*I) per

SCHEMA.md (Low ok-tint, Moderate info-tint, High warn-tint, Critical

bad-tint), count centered, zero cells faint; onCell(L,I) click handler;

axis labels.

## ACCEPTANCE

1. Add the script tag (after ui.js). Page boots clean.

2. Console test renders into the hello page:

document.getElementById("outlet").appendChild(GRC.chartsExt.heatmap(

{cells:{"5-5":3,"1-1":9,"3-4":2}}))

shows a 5x5 grid with 3 in the top-right, 9 bottom-left.

3. Same quick test for bar, line, donut with 3 items/points each.

4. Under 50 KB.

### F.10  TASK-P3-03-index-v2.md

Save as: kit\cards\TASK-P3-03-index-v2.md

# TASK P3-03 - EDIT demo/index.html: theme polish and real script list

PRODUCES: index.html (target v2.0.0)   SIZE CEILING: 60 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card, CURRENT-index-html.md

PROMPT: EDIT

## CHANGES

1. Product identity: rename the sidebar mark to "Meridian GRC" (DECISION D1

- if you chose another name, write it here before the session: ______).

Add a small inline-SVG logo mark: a rounded square containing a 3x3 grid

of squares with 3 accent-filled cells rising diagonally.

2. Visual pass, tokens unchanged: consistent card shadows and 1px borders,

hover states for rows/buttons/nav, focus-visible rings, muted scrollbar

styling, refined table density (10px vertical padding), sidebar active

item with accent left bar, top bar with subtle bottom border. Badges as

small caps pills. A .g-kpi grid layout that wraps to 2 columns on narrow

windows. Basic @media print: hide sidebar/top bar, white background.

3. Update the script list to the current real state, in order: kernel/core.js,

kernel/ui.js, kernel/charts.js, the 8 data files (orgunits, frameworks,

controls, risks, policies, assessments, issues, trend), modules/dashboard.js,

modules/hello.js, keeping the comment that each future module adds one

line before the boot script. (data/sample.js is gone.)

4. Do not change ids or structure the kernel depends on: #g-nav #g-title

#g-orgunit #g-search #g-preflight-btn #outlet #preflight.

## ACCEPTANCE

1. Boots clean; nav, filter, preflight all still work.

2. Looks like one product: consistent spacing, borders, hover and focus

states everywhere; badges and KPIs visually coherent.

3. Ctrl+P preview: content prints white without chrome.

4. Under 60 KB.

### F.11  TASK-P3-04-dashboard.md

Save as: kit\cards\TASK-P3-04-dashboard.md

# TASK P3-04 - build modules/dashboard.js  (target v1.0.0)

PRODUCES: modules/dashboard.js   SIZE CEILING: 60 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

GRC.register id "dashboard", title "Dashboard", order 10. One route,

"dashboard". Everything reads ctx.data.metrics() and list()s so the global

org filter applies (trend chart excluded - label it "(all org units)").

Layout top to bottom:

1. KPI row (5 tiles): Open risks; High/Critical residual (kind warn, bad if

any Critical exists); Overdue issues (bad if > 0); Control effectiveness

pct; Avg policy attestation pct.

2. Split row: LEFT a g-card "Residual risk heatmap" using ctx.charts.heatmap

of open risks by residualL/residualI; onCell -> if a "risks" module is

registered, set state and go to it (state key "riskCell" = "L-I"), else

ctx.ui.toast("Risk register arrives in a later phase"). RIGHT a g-card

"Trend" with ctx.charts.line: series openRisks and overdueIssues from

trend rows, plus a second small line chart beneath for

controlEffectivePct.

3. Split row: LEFT "Top open risks" - horizontal bar of the 10 highest

residual-score open risks (label = id + short title), clicking a bar ->

"risks/<id>" if that module exists. RIGHT "Framework coverage" - one

donut per framework: covered / partial / uncovered requirement counts,

center label = coveragePct.

4. Footer line, muted: "Demo data - <total record count> records - generated

<today>".

Handle empty data with ctx.ui.empty everywhere (never a blank card).

## ACCEPTANCE

1. Add script tag. Dashboard appears first in nav (order 10) and renders

all sections with the synthetic data, no console errors.

2. KPI numbers reconcile with Preflight counts (spot-check openRisks).

3. Org filter changes every number except the trend card.

4. Heatmap cell click shows the toast (until the risks module exists).

5. Under 60 KB.

### F.12  TASK-M-RISKS.md

Save as: kit\cards\TASK-M-RISKS.md

# TASK M-RISKS - build modules/risks.js  (target v1.0.0)

PRODUCES: modules/risks.js   SIZE CEILING: 65 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

If Copilot says it cannot fit the ceiling: accept a split into risks.js

(registers the module; list + matrix) and risks-detail.js (assigns

window.GRC.riskDetail = function; risks.js calls it for the detail route).

Only risks.js calls GRC.register. Add script tags for both.

## SPEC

GRC.register id "risks", title per SCHEMA labels ("Risks"), order 30.

ROUTE "risks" - two tabs (ctx.ui.tabs):

- Tab "Register": toolbar with searchBox (id/title substring), selects for

status, category, band, and a "Clear" g-btn. Honors state "riskCell"

("L-I" from the dashboard heatmap): when set, filter to that cell and

show a dismissible g-pill "Cell L x I". Table cols: ID, Title, Org Unit

(name), Category, Inherent (score), Residual (score inside a band-kind

badge), Status (badge via fmt.badgeKind), Owner, Review date. Sortable:

ID, Residual, Status, Review date. onRow -> "risks/<id>".

- Tab "Matrix": full-width heatmap of the CURRENT filtered set; cell click

filters the Register tab and switches to it. Beneath: band legend with

counts.

ROUTE "risks/:id" - header g-card: id, title, status badge, band badge,

category pill, org unit, owner, treatment, review date; description

paragraph. A two-column score panel: Inherent LxI=score vs Residual

LxI=score with an arrow between. Related panels via ctx.data.links:

Controls (table: id, name, last test result badge; onRow -> "controls/<id>"

if that module is registered, else toast), Issues (id, title, severity

badge, due date), Policies (two-hop; id, name). Buttons: "Back to register"

and a status <select> that changes the record's status in memory then

toast("Status updated - demo only, resets on Reset demo data").

## ACCEPTANCE

1. Register renders under the org filter; every toolbar filter works and

composes; Clear restores.

2. Dashboard heatmap cell click now lands here pre-filtered with the pill.

3. Matrix counts equal the filtered register rows.

4. Detail shows correct related records (spot-check one risk against

Preflight/links); status change survives navigation until Reset.

5. Under ceiling; script tag added; hello module can now be retired

(remove its tag) once this passes.

### F.13  TASK-M-CONTROLS.md

Save as: kit\cards\TASK-M-CONTROLS.md

# TASK M-CONTROLS - build modules/controls.js  (target v1.0.0)

PRODUCES: modules/controls.js   SIZE CEILING: 60 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

GRC.register id "controls", title "Controls", order 40.

ROUTE "controls": toolbar - searchBox, selects for type, automation, status,

last-test-result; KPI strip above the table: Active controls, Effective %,

Not tested (count, warn kind), Ineffective (count, bad kind). Table cols:

ID, Name, Type, Automation, Frequency, Last test (date), Result (badge:

effective=ok, partially-effective=warn, ineffective=bad, not-tested=info),

Linked risks (count), Requirements (count). Sortable: ID, Last test,

Result. onRow -> "controls/<id>".

ROUTE "controls/:id": header card (id, name, status badge, type/automation/

frequency pills, owner, org unit, description). Related panels via links:

Requirements grouped by framework (ref, title, domain), Risks (id, title,

residual badge; onRow -> risks/<id>), Policies (id, name), Issues (id,

title, severity). Action: "Record test result" select (the four results) -

sets lastTestResult and lastTestDate=fmt.today() in memory, toast, and the

change must be visible on the compliance module's coverage after refresh of

that view.

## ACCEPTANCE

1. KPI strip reconciles with metrics().controlEffectivePct.

2. Filters compose; result badges colored per spec.

3. Detail: requirement grouping shows framework names; cross-links to

risks work both directions (risk detail already lists this control).

4. Recording a test result changes the badge everywhere it appears.

5. Under 60 KB; script tag added.

### F.14  TASK-M-COMPLIANCE.md

Save as: kit\cards\TASK-M-COMPLIANCE.md

# TASK M-COMPLIANCE - build modules/compliance.js  (target v1.0.0)

PRODUCES: modules/compliance.js   SIZE CEILING: 60 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

GRC.register id "compliance", title "Compliance", order 50.

ROUTE "compliance": one g-card per framework (name, version): a donut of

covered / partial / uncovered requirement counts (colors ok/warn/bad,

center label coveragePct), a one-line summary sentence, and an "Open"

button -> "compliance/<frameworkId>". Coverage must use EXACTLY the

SCHEMA.md coverage rule via ctx.data (do not re-derive differently from

the dashboard).

ROUTE "compliance/:id" (frameworkId): header with framework name and

coverage KPI; toolbar - select for domain, select for coverage status,

searchBox on ref/title. Requirements table: Ref, Title, Domain, Mapped

controls (count), Status (badge covered=ok, partial=warn, uncovered=bad).

Clicking a row expands an inline panel (not a route) listing its mapped

controls: id, name, status, last test result badge; control click ->

"controls/<id>". Uncovered requirements' panel shows

ctx.ui.empty("No mapped controls").

## ACCEPTANCE

1. Donut totals equal that framework's requirement count.

2. coveragePct here matches the dashboard's donut for the same framework.

3. Domain and status filters compose with search.

4. Expanding rows works for covered, partial, and uncovered cases; control

links navigate.

5. Under 60 KB; script tag added.

### F.15  TASK-M-POLICIES.md

Save as: kit\cards\TASK-M-POLICIES.md

# TASK M-POLICIES - build modules/policies.js  (target v1.0.0)

PRODUCES: modules/policies.js   SIZE CEILING: 55 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

GRC.register id "policies", title "Policies", order 60.

ROUTE "policies": KPI strip - Active policies, Due for review in 90 days

(warn), Overdue review (bad), Avg attestation %. Toolbar: searchBox,

selects for category and status. Table cols: ID, Name, Category, Status

(badge: active=ok, under-review=warn, draft=info, retired=info), Effective

(date), Next review (date; red text when before today), Attestation (an

inline horizontal bar 0-100 with the pct printed). Sortable: ID, Next

review, Attestation. onRow -> "policies/<id>".

ROUTE "policies/:id": header card with fields and badges; attestation KPI;

Related: Controls (id, name, result badge -> controls/<id>), and through

controls the covered Requirements grouped by framework (ref + title,

read-only). Action: "Start review" g-btn - sets status under-review in

memory + toast; when already under-review the button reads "Approve" and

sets active with nextReviewDate pushed one year from today.

## ACCEPTANCE

1. KPI strip reconciles (overdue review count matches red dates visible).

2. Attestation bars render 0, mid, and 100 sanely.

3. Detail actions cycle active -> under-review -> active with new date.

4. Cross-links to controls navigate.

5. Under 55 KB; script tag added.

### F.16  TASK-M-ISSUES.md

Save as: kit\cards\TASK-M-ISSUES.md

# TASK M-ISSUES - build modules/issues.js  (target v1.0.0)

PRODUCES: modules/issues.js   SIZE CEILING: 55 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

GRC.register id "issues", title "Issues", order 70.

ROUTE "issues": an aging strip on top - four g-kpi tiles: Open, Overdue

(bad), Due in 14 days (warn), Closed in last 90 days (ok). Toolbar:

searchBox, selects for severity, status, source. Table cols: ID, Title,

Severity (badge: critical=bad, high=warn, medium=info, low=ok), Status

(badge), Source, Org Unit, Owner, Opened, Due (red text when overdue),

Age (days, computed open issues only). Sortable: ID, Severity (by rank),

Due, Age. onRow -> "issues/<id>".

ROUTE "issues/:id": header card with all fields, severity and status

badges, remediationSummary paragraph. Related via links: the linked Risk

(one-line card -> risks/<id>), Control (-> controls/<id>), Assessment

(-> assessments/<id> if that module exists, else plain text). Each panel

shows ctx.ui.empty("Not linked") when null. Action: "Advance status" g-btn

cycling open -> in-progress -> closed (sets closedDate=fmt.today() when

closing) in memory + toast.

## ACCEPTANCE

1. Aging tiles reconcile with the table under each filter.

2. Overdue rows show red due dates and status badge "overdue" where the

data says so.

3. Detail panels navigate to risk and control and back.

4. Advancing to closed removes it from Open KPIs immediately.

5. Under 55 KB; script tag added.

### F.17  TASK-M-ASSESSMENTS.md

Save as: kit\cards\TASK-M-ASSESSMENTS.md

# TASK M-ASSESSMENTS - build modules/assessments.js  (target v1.0.0)

PRODUCES: modules/assessments.js   SIZE CEILING: 50 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

GRC.register id "assessments", title "Assessments", order 75.

ROUTE "assessments": KPI strip - In progress, Planned, Complete this year,

Open findings from assessments (issues with assessmentId, not closed).

Toolbar: searchBox, selects for type and status. Table cols: ID, Name,

Type, Org Unit, Framework (name or "-"), Window ("MMM YYYY - MMM YYYY"),

Status (badge planned=info, in-progress=warn, complete=ok), Progress (an

inline bar with pct), Findings (count of linked issues). onRow ->

"assessments/<id>".

ROUTE "assessments/:id": header card with fields; a progress KPI; when

frameworkId set, a one-line scope note with the framework name and its

requirement count. Findings panel: linked issues table (id, title,

severity badge, status, due) -> "issues/<id>". Action for status

in-progress: "Advance progress +25%" g-btn (caps at 100, at 100 sets

status complete) in memory + toast.

## ACCEPTANCE

1. KPI strip reconciles with the filtered table.

2. Progress bars and window formatting render correctly.

3. Findings navigate to issues and back.

4. Advancing to 100% flips status to complete everywhere.

5. Under 50 KB; script tag added.

### F.18  TASK-M-WORKFLOW.md

Save as: kit\cards\TASK-M-WORKFLOW.md

# TASK M-WORKFLOW - build modules/workflow.js  (target v1.0.0)

PRODUCES: modules/workflow.js   SIZE CEILING: 55 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

This module makes the mockup BEHAVE like a GRC: an approvals inbox where a

chosen role acts on records and the state visibly changes everywhere.

GRC.register id "workflow", title "Approvals", order 80.

ROUTE "approvals": toolbar with a Role select writing state "role"

(options: Risk Manager, Control Owner, Compliance Lead, Department Head;

default Risk Manager) and a "Reset demo data" g-btn calling

GRC.resetData() after a confirm(). A muted banner: "Actions are in-memory

only - Reset restores the original data."

Below, the queues for the CURRENT role only (each a g-card with a count

pill and a table; empty state when clear):

- Risk Manager: risks with status pending-acceptance -> buttons Accept

(status accepted) / Reject (status under-treatment).

- Control Owner: active controls with lastTestResult not-tested, or

lastTestDate older than 12 months -> button "Mark tested effective"

(result effective, date today).

- Compliance Lead: policies with status under-review -> Approve (active,

next review +1 year) / Send back (draft).

- Department Head: open/in-progress issues past dueDate -> button "Extend

30 days" (dueDate +30) / "Close" (closed, closedDate today).

Every action: apply in memory, toast naming the record id, re-render so

the queue shrinks. Rows link to the record's detail route when that module

is registered.

## ACCEPTANCE

1. Switching role swaps the queues; counts match the underlying data.

2. Each action removes its row, and the change is visible in the source

module (e.g. accepted risk shows accepted in the register).

3. Reset restores the original queues after confirm.

4. Dashboard KPIs move after actions (e.g. overdue issues drop).

5. Under 55 KB; script tag added.

### F.19  TASK-M-EXPLORER.md

Save as: kit\cards\TASK-M-EXPLORER.md

# TASK M-EXPLORER - build modules/explorer.js  (target v1.0.0)

PRODUCES: modules/explorer.js   SIZE CEILING: 65 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## SPEC

The relationship explorer - the reason the demo carries real data.

GRC.register id "explorer", title "Explorer", order 90.

ROUTE "explorer": a large searchBox (pre-filled from state "search" - the

top-bar search lands here). Live results grouped by entity (max 8 per

group): label = id + title/name, a small entity pill, buttons "Open"

(entity's detail route when registered) and "Map" -> "explorer/<id>".

Empty query: a short explainer card plus three example searches as g-pills

(clicking runs them).

ROUTE "explorer/:id": the graph. Resolve the id's entity by prefix

(RSK/CTL/POL/ISS/REQ/FRW/ASM/ORG). Render an SVG (full width, height

560): focus node center; ring 1 = direct links via ctx.data.links across

every relationship in SCHEMA.md; ring 2 = links of ring-1 nodes, capped at

40 total nodes (say "+n more" as a muted note when capped). Nodes:

rounded rects, entity-colored border (fixed per-entity color set from the

tokens), id + truncated title, positioned by simple polar layout (no

physics). Edges: lines with a subtle relationship label at midpoint

(controls / requirements / issues / policies / org). Node click ->

refocus "explorer/<that id>"; a "Open record" g-btn under the graph for

the focused record; a Back g-btn using history.back(). Legend row of

entity colors. Beneath the graph: a plain list of ring-1 records grouped

by entity (accessible fallback and stakeholder printout).

## ACCEPTANCE

1. Top-bar search from any page lands here with results.

2. Map of a risk shows its controls, issues, org unit; second ring shows

requirements and policies through the controls; cap note appears on a

heavily connected node.

3. Clicking any node refocuses; Open record navigates to the module.

4. A node with no links renders focus-only with the empty note.

5. Under 65 KB; script tag added.

### F.20  TASK-M-DEMO.md

Save as: kit\cards\TASK-M-DEMO.md

# TASK M-DEMO - build modules/demo.js  (target v1.0.0)

PRODUCES: modules/demo.js   SIZE CEILING: 40 KB

ATTACH: CONTRACT.md, SCHEMA.md, this card.   PROMPT: BUILD

## BEFORE THE SESSION - fill these from your data (Worksheet W7)

Featured risk id: RSK-______   Its weak control: CTL-______

Framework with a gap: FRW-__   Overdue issue: ISS-______

Write them into the SPEC lines below (replace the placeholders) before

attaching this card. With synthetic data, any well-connected ids work -

find good ones in the Explorer.

## SPEC

GRC.register id "demo", title "Present", order 100.

ROUTE "demo": a g-card explaining demo mode, a table of the scenes

(number, title, route), and a g-btn--primary "Start presentation" that

calls GRC.tour(SCENES). Below, a muted note on how to edit scenes (they

live in this file as the SCENES array at the top, clearly commented).

SCENES - a const array at the top of the file, exactly these 8, each

{route, state, title, text} with speaker-note text 2-3 sentences,

plain-spoken, no jargon:

1. "dashboard" - Where we stand: the posture at a glance.

2. "dashboard" - Concentration: point at the heatmap's hot corner.

3. "risks/RSK-____" - One risk's story: scores, treatment, and everything

it touches.

4. "controls/CTL-____" - The weak point: a control that is not doing its

job, and what depends on it.

5. "compliance/FRW-__" - What that does to our framework story: the gap

is visible, not anecdotal.

6. "issues/ISS-____" - The overdue fix: ownership, aging, and the paper

trail.

7. "approvals" - How work moves: act on a queue item live (state

{role:"Department Head"}).

8. "explorer/RSK-____" - Why one platform: every relationship on one

screen. Close: this is what the real system gives us every day.

## ACCEPTANCE

1. Start presentation walks all 8 scenes; Prev/Next/Exit work; every scene

lands on a real record (no empty or failed views).

2. Exit restores the org filter to All.

3. Scene 7's queue actually contains items for that role (pick a role with

work in your data; adjust state in the scene if needed).

4. Under 40 KB; script tag added. This is the last module: the nav order

now reads Dashboard, Risks, Controls, Compliance, Policies, Issues,

Assessments, Approvals, Explorer, Present.